## Slide 1
Supervisor Update: Shambhala Harmonization
Containerization · Parallelization · Speed-up · Full Benchmark Run (1,296 harmonizations)
Pure-Python rewrite (no R / rpy2) · 30-worker parallelization · A_E speed-up: 8.6× lab / ~10× real-world · Metrics pipeline ~45% complete
Daniil Nikitin · BostonGene · 2026-05-28

## Slide 2
1
Overview: Two Weeks of Work
Three workstreams completed:
• Shambhala containerization — pure-Python rewrite, no R, no rpy2
• Parallelization & speed-up research — 9 combinations tested; A_E approved and deployed
• Full benchmark run — 1,296 harmonizations completed; metrics calculation ~45% done
Timeline:
• May 13 — containerized pipeline passes all 30 tests
• May 17 — first Shambhala runs start on K8s pod
• May 22 — A_E speed-up deployed; throughput jumps ~10×
• May 24–26 — metrics calculation running
Metric | Status
Expression files harmonized | 1,296 / 1,296 (100% ✓)
Metrics calculated | 579 / 1,296 (~45%)
Speed-up gain (A_E) | ~8.6× lab / ~10× real-world
Test suite | 69 tests pass

## Slide 3
2
Original Pipeline: Why It Had to Change
R wrapper (Shambhala2.R)
→ writes P_prim.txt to disk — merged [Input + P] matrix for QN
→ writes args.txt to disk — 3 integers: NH, NP, k
→ spawns Octave subprocess — Octave reads P_prim.txt and args.txt
→ Octave writes Cu_bis.txt — CuBlock-normalized output matrix
→ R reads Cu_bis.txt — applies Q-rescaling
Why each intermediate file exists:
• P_prim.txt — merged [Input + P] matrix; QN operates on the combined set so all samples share the same rank map
• args.txt — Octave cannot receive Python/R variables directly; integers (NH, NP, k) passed as plain text
• Cu_bis.txt — Octave cannot return data to R; CuBlock output written to disk for R to read back
Problems:
• Requires a full R installation
• File collisions when running multiple jobs in parallel from the same directory
• rpy2 version conflicts on newer Python
Solution: eliminate all three files — route data through process stdin/stdout streams instead.

## Slide 4
3
New Pipeline: Python + Octave via Stdin/Stdout
Python (run_shambhala.py)
→ gene intersection + NA handling (drop / KNN)
→ format [batch + P] as TSV → pipe to Octave stdin
→ Octave (Shambhala2_piped.m) reads /dev/stdin
→ Octave writes normalized matrix to stdout
→ Python parses stdout → Q-rescaling in NumPy/pandas
Only 3 targeted changes to Shambhala2_piped.m:
• Remove args.txt reading — NH, NP, k injected via Octave --eval before script start
• readExpressionData("P_prim.txt") → readExpressionData('/dev/stdin')
• fopen / fprintf-to-file / fclose → fprintf(1, ...) (stdout = file descriptor 1)
CuBlock.m is UNTOUCHED — the core algorithm is verbatim from the original. All changes are in the I/O layer only.
• ProcessPoolExecutor (not threads) — each worker is an independent system process with its own Octave subprocess → stdin/stdout pipes can never interfere with each other
• All previous unit tests pass with the new piped implementation (30 tests)

## Slide 5
4
Module Map: Shambhala_containerized/
Shambhala_containerized/
├── run_shambhala.py ← CLI entry point; orchestrates all steps
├── shambhala/
│ ├── octave_bridge.py ← sends TSV to Octave stdin; reads result from stdout
│ ├── parallel.py ← splits samples into worker batches; assembles results
│ ├── progress_display.py ← live progress bars in terminal; plain log in K8s
│ ├── q_rescale.py ← Q reference stats; gene-level mean/std alignment
│ ├── na_handling.py ← missing gene handling (drop or KNN-impute)
│ └── io_utils.py ← reads/writes local files and S3 (.csv/.tsv/.tsv.gz)
├── octave/
│ ├── Shambhala2_piped.m ← 3 targeted edits (stdin/stdout)
│ ├── CuBlock.m ← VERBATIM — zero changes
│ └── *.m (3 files) ← verbatim copies (QN, kmeans, readExpressionData)
├── harmonization_scripts/ ← cross-product benchmark (18 P/Q × 3 imp = 54 jobs)
└── tests/ (30 passing tests)
• progress_display.py: TTY mode = live ANSI progress bars; K8s mode = plain timestamped log lines (no interactive terminal in pod)
• ProcessPoolExecutor (not threads): each worker is a separate OS process with its own Octave subprocess — stdin/stdout pipes are fully isolated
• Tests: 30 unit tests (containerization) + 39 additional tests (speed-up fixtures) = 69 total

## Slide 6
5
Initial Parallelization: Shambhala-Workers
• Before parallelization: Shambhala processes one sample at a time (sequential loop inside Octave)
• Running full 5,444-sample FL dataset in a single Octave process: ~9 hours for P0std × Q0std
Solution: --n-shambhala-workers splits samples into N batches:
• Input divided into N equal batches
• Each batch sent to a separate Octave subprocess (independent process, own stdin/stdout pipe)
• All batches run in parallel using ProcessPoolExecutor
• Results assembled; Q-rescaling applied once on the merged output
Configuration | Time for P0std × Q0std, full dataset (strict)
1 worker (sequential Octave) | ~9 hours
30 workers (parallel batches, K8s pod 32 vCPU) | ~1–2 hours
• Remaining problem: large P variants (ANTE, GTExAffy, NBGPL570, NP=250) still took 6–8 h even with 30 workers
• KNN and softimpute imputation (more genes after imputation) grew 4–5× further
• Single large-P run under knn/softimpute: 2–3 days — full 54-job benchmark projected to take weeks
Root cause: QN and CuBlock both slow down when P is larger (NP=250 vs NP=39). Goal: cache computations identical across all N worker batches within one job.

## Slide 7
6
P/Q Reference Datasets: What Was Tested
FL input (S0, strict): 7,174 samples × 3,447 genes. Shambhala needs P (QN calibration anchor) and Q (final rescaling target).
P datasets (9 variants)
Name | Samples | Notes
P0std | 39 | Original Borisov 2021 / Zenodo; diverse tissues; standard benchmark reference
NBKass | 141 | Normal B cells, Kassandra; B-cell specific
NBRNAseq | 317 | Normal B cells, RNA-seq; platform match
NBGPL570 | 250 | Normal B cells, GPL570 Affy; largest NP → slowest
ANTE | 202 | Affymetrix reference; large gene panel (36k genes)
NBlegacy | 733 | Normal B cells, Normal_B_cells; BostonGene-curated
NBext | 878 | Normal B cells, extended; broadest B-cell coverage
Oncobox | 779 | Cancer reference; oncology-biased anchor (exploratory)
GTExAffy | 651 | GTEx Affymetrix; tissue-diverse; strict run failed (gene ID mismatch)
Q datasets (2 variants)
Name | Samples | Genes | Notes
Q0std | 100 | 11,887 | Original paper reference (GTEx RNA-seq); ~31–69% gene loss with strict FL input
QNBKass | 141 | 11,768 | Normal B cells, Kassandra; PERFECT gene overlap → 3,447 genes retained, zero gene loss
Key: Q0std causes 31–69% gene loss (different gene set from FL panel). QNBKass shares the exact gene set → zero gene loss when paired with any P dataset.

## Slide 8
7
Speed-Up Motivation: Why Another Layer Was Needed
Even with 30 parallel Octave workers, per-run times were prohibitive:
Scenario | Imputation | Estimated time / Shambhala run
P0std (NP=39) | strict | ~1 h
Large P (ANTE, GTExAffy, NBext, NBGPL570) | strict | 6–8 h
Large P | knn or softimpute | 2–3 days
• KNN and softimpute produce more surviving genes (fewer dropped due to NAs) → larger input matrix → more QN and CuBlock work per sample
• Total benchmark cost without speed-up: 54 jobs × average ~12 h = ~27 days of compute on a single pod
• Goal: reduce per-run time by caching computations that are identical across all N worker batches within one job
Two bottlenecks identified:
• Bottleneck 1 — Quantile Normalization on P: each of 30 workers re-sorts the same P matrix (NP=250 for NBGPL570) independently
• Bottleneck 2 — k-means in CuBlock: 30 stochastic k-means runs per sample × N_samples per worker, with P-matrix-dependent complexity
Strategy: pre-compute QN reference and k-means clusters once before launching workers, then inject the cached results into every Octave subprocess.

## Slide 9
8
Speed-Up Approaches: 9 Combinations Tested
All approaches pre-compute or approximate something Octave otherwise recomputes per sample. Trade-off: speed vs. fidelity to the original algorithm.
Combo | What it does | Speedup | Distortion
baseline | Exact Octave; no caching | 1.0× | 0.00%
A — Python QN ref. | Pre-compute QN sort order from P once; inject into every worker | ~1.0× | 0.98%
C_40 — P subsampling | Replace P with 40 centroids if NP>40; no effect at NP=39 | ~1.0× at NP=39 | 0.00%
C_20 — P subsampling | Same as C_40 but more aggressive (20 centroids) | ~1.6× | 2.45%
E — pre-run k-means | Run k-means on P genes once in Python; pass labels to Octave (skips 30 random inits) | ~10.6× | 1.26%
A_D — QN + synthetic P | Replace P matrix with 1 synthetic centroid; eliminates large-P overhead | ~5.3× | 14.67%
★ A_E — QN + k-means | Pre-compute BOTH: QN reference (A) + k-means labels (E) | ~8.6× | 1.39%
A_D_E — all flags | A + D + E combined | ~16.8× | 9.00%
G — Python CuBlock | Replace entire Octave CuBlock with pure Python | — | XFAIL
G fails (deadlock): Python PCG64 and Octave Mersenne Twister produce different k-means clusters from same seed → 226% distortion. Additionally, returning a large NumPy array from subprocess via ProcessPoolExecutor shared queue causes a permanent QueueFeederThread hang.
★ A_E selected: 8.6× speedup with only 1.39% mean relative distortion. No structural algorithm change — only caches two pre-computable results.

## Slide 10
9
A_E Approved Approach: How Each Flag Works
A_E = --precompute-qn-reference + --precompute-cublock-clusters
Flag A — pre-compute QN reference in Python
• What: sort each gene in P by expression value; record rank-to-value mapping. Inject pre-computed lookup table into every Octave subprocess (no re-sorting of P)
• Why it helps: QN on large P matrix (NP=250 for NBGPL570) is the single biggest bottleneck. Without caching, each of 30 workers recomputes the same sort on the same P data
• Risk: Python qnorm library and Octave's QN agree to within 0.98% on continuous data (Bolstad 2003 method). For integer/tie-heavy data implementations may diverge slightly — stays below 1% in FL dataset
Flag E — pre-compute k-means clusters
• What: run k-means on P gene matrix once in Python with a fixed random seed; produce k=5 cluster labels. Pass labels to Octave via --eval — Octave skips its own k-means initialization
• Why it helps: CuBlock's inner loop runs k-means 30 times per sample (averaging over random initializations). Pre-computing removes all 30 × N_samples random k-means calls
• Why 1.39% distortion is acceptable: CuBlock already averages 30 stochastic runs to smooth out randomness. The single Python k-means pass uses a slightly different PRNG than Octave — deviation (1.39%) is comparable to natural run-to-run variability of the baseline itself
Both flags cache only external inputs (P matrix computations). The per-sample harmonization logic inside Octave/CuBlock is fully preserved.

## Slide 11
10
A_E Performance Summary
Lab test (10-sample fixture, 8,174 genes, P0std NP=39):
 | Baseline | A_E
Wall time | ~48 s | ~5.6 s
Speedup | 1.0× | 8.6×
Mean relative distortion | 0.00% | 1.39%
Real-world K8s pod (S0, ~5,444 samples):
Variant | Timestamp | Interval
ANTE × Q0std (knn) | 2026-05-22 16:01 | —
NBGPL570 × Q0std (knn) | 2026-05-22 16:42 | 41 min
NBKass × Q0std (knn) | 2026-05-22 17:22 | 40 min
NBRNAseq × Q0std (knn) | 2026-05-22 18:03 | 41 min
~40 minutes per run for ALL P/Q variants including the largest (NBGPL570, NP=250).
Before vs. after A_E deployment:
Metric | Before A_E | After A_E | Gain
Files per day | ~53 | ~517 | ~10×
Large-P run time (estimated) | ~4–6 h | ~40 min | ~6–9×
• Distortion metric: mean relative difference across all genes
• Values reach ~100,000 in Q-rescaled scale; max absolute difference dominated by outlier genes → not a useful metric
• Mean relative difference of 1.39% is within natural run-to-run variability of the stochastic baseline

## Slide 12
11
Metrics Implemented: What Is Measured
11 metric groups computed per harmonized expression file. Three new/extended groups this period:
Group J — PC variance distribution (new)
• pct_var_pc1 through pct_var_pc10 and pct_var_cum_top10: % variance explained per PC
• Purpose: track batch effect removal. Before FSQN: PC1 ≈ 95%. After good normalization: PC1 drops to single-digit %
Group K — NA retention statistics (new)
• pct_genes_noNA, pct_samples_noNA, n_na_cells, pct_na_cells
• Purpose: detect methods that silently drop genes or samples (e.g. strict imputation removes all genes with any NA)
Group I — WaterMelon score (extended)
• wm_mean_batch: entropy-based clustering quality — LOW = same-batch samples NOT clustered together = good batch removal
• wm_mean_bio: HIGH = same-diagnosis samples DO cluster together = biology preserved
• wm_ratio_bio_batch: single composite score to rank methods (Zolotovskaya et al. 2020)
Previously implemented (groups A–H):
• PCA R², kBET, iLISI, cLISI, ASW (batch + biology), UMAP/tSNE centroid dispersion
• Pairwise KS tests, variancePartition mixed-model decomposition, kNN graph connectivity, intra/inter-group distance ratios

## Slide 13
12
Benchmark Progress: Expression Files
S3 bucket: $FL_S3_BUCKET/FL_batch_correction/exp/ | Log date: 2026-05-26
Shambhala harmonizations:
████████████████████████████████████████████████████████████████ 100%
1,297 / 1,296 expected
18 P/Q variants × 3 imputations × 12 strategies × 2 post_rm variants
(One extra file is an exploratory speed-up test.)
All 1,296 Shambhala harmonizations complete.
All-methods expression files on S3 (Shambhala + all other 39 methods):
████████████████████████████████████████████████████████░░░░░░░░ 75%
3,282 total (Shambhala: 1,297 | Other methods: 1,985)
• 12 strategies covered: S0 (all samples), A–I batch exclusion variants, C RNA-seq only, D malignant only, F–H platform subsets, I rare-batch removal
• 39 normalization methods × 11 strategies × 4 imputation × 2 post_rm = 3,432 S3 outputs (target)

## Slide 14
13
Benchmark Progress: Metrics Files
S3 bucket: $FL_S3_BUCKET/FL_batch_correction/metrics/ | Log date: 2026-05-26
Shambhala metrics calculated:
████████████████████████████████░░░░░░░░░░░░░░░░░░░░░░░░░░░░░░ 45%
579 / 1,296 expected
Started 2026-05-24 on fl-metrics pod
All-methods metrics on S3:
████████████████████████████████████████████████████░░░░░░░░░░░░ 66%
2,401 total (Shambhala: 579 | Other methods: 1,822)
• Metrics date range for Shambhala: 2026-05-24 15:40 → 2026-05-26 13:05
• Completed Shambhala metrics strategies: A, B, C, D, E1, E2, E3, S0 ✓
• In progress: F, G, H, I
• Expected completion: ~2026-05-28 (2 more days from log date)
Once metrics complete: aggregate into shambhala_metrics.csv → load into harmonization_metrics_analysis.ipynb → rank all 18 P/Q variants by batch metrics and select best for downstream SOM analysis.

## Slide 15
14
Summary
Built and deployed:
• Pure-Python Shambhala pipeline — no R, no rpy2, no intermediate files
• 30-worker parallelization (shambhala-workers): 9 h → 1–2 h for P0std
• A_E speed-up approved: 8.6× lab / ~10× real-world throughput gain
• 1,296 Shambhala expression harmonizations — 100% complete
Running now:
• Metrics: 579/1,296 Shambhala files done (~45%); projected completion ~2026-05-28
• Once complete → aggregate into shambhala_metrics.csv → load into harmonization_metrics_analysis.ipynb
Open questions:
• Which P/Q combination performs best by batch metrics? (answer pending metrics completion)
• Should Shambhala runs be restricted to RNA-seq only (same decision as for SOM pipeline)?
• Is the normal B cell Q reference (QNBKass) biologically more appropriate for FL cohorts than GTEx (Q0std)?
• Are B-cell-specific P/Q references (NBlegacy, NBext, >700 samples) at risk of over-calibrating toward normal B-cell baseline and compressing tumor subtype signal?

## Slide 16
15
Planned Work — Next Steps
• 1. Presentation on Shambhala and its adaptation — document normalization runs before/after speed-up; present quantitative throughput improvement and parallelization approach. (This presentation.)
• 2. Comparison of test dataset before and after speed-up — show output expression values do not change materially (1.39% mean relative diff); explain what was accelerated.
• 3. Verify completeness of harmonizations; estimate per-run time per Shambhala variant via AWS S3 file listing timestamps. (Done — Slides 10 and 12–13.)
• 4. Select best Shambhala attempt from those available by Wednesday evening — once metrics complete, rank all 18 P/Q variants and pick top performer for downstream SOM analysis.
• 5. Continue trend analysis — extend harmonization_metrics_analysis.ipynb with Shambhala results; compare with the 39-method benchmark.
• 6. Propose a decision tree — document normalization choice logic (platform, imputation, post-removal) as a practical decision tree for the manuscript.
• 7. Start writing the article — begin drafting the harmonization benchmark methods and results section.
Generated: 2026-05-28 | Pipeline: shambhala_adoption/Shambhala_containerized/ | Pod: fl-shambhala